BUSINESS LOGIC
DISCOVERY ENGINE

Discover implicit rules in relational data to generate more realistic, relationally consistent synthetic datasets

Leadership proposition Move beyond generating data that merely resembles production columns. Discover evidence-backed relationships embedded in actual data, validate them, and use approved rules to improve synthetic-data realism, test coverage, and consistency.

Purpose

A leadership-ready proposal covering the business problem, target capabilities, architecture, value, delivery plan, governance, risks, and decisions required.

Status: Proposed approach — subject to discovery, data-access, and technical validation.

Date: 26 October 2026

# Document guide

| Section | What leadership will learn |
| --- | --- |
| 1. Executive summary | The opportunity, recommendation, and decisions needed. |
| 2. Current challenge | Why metadata-only synthetic generation misses implicit business behavior. |
| 3. Illustrative business case | How product pricing and customer-offer rules can be discovered. |
| 4. Proposed capabilities | What the engine discovers, validates, stores, and enables. |
| 5. Target architecture | The end-to-end components and how they interact. |
| 6. Discovery methods | How rules are inferred from schema and actual data. |
| 7. Synthetic data integration | How approved rules influence generation and validation. |
| 8. Governance and controls | How false rules, privacy, and uncertainty are managed. |
| 9. Delivery roadmap | A staged path from proof of value to enterprise rollout. |
| 10. Success measures and decisions | How to measure value and what leadership needs to approve. |
| Appendix | Sample rule representation, API concepts, and glossary. |

# 1. Executive summary

The proposed Business Logic Discovery Engine is a reusable capability for the synthetic data platform. It analyzes database metadata and observed records to identify candidate business rules that are not explicitly documented in schemas or configuration. Examples include product/sub-product combinations that determine pricing, conditional eligibility patterns, and dependencies spanning multiple relational tables.

The engine does not assume every observed correlation is a business rule. It measures evidence, identifies exceptions, tests stability, labels uncertainty, and routes high-impact rules for validation or approval. Approved deterministic rules can be enforced during generation; probabilistic relationships can guide conditional sampling; uncertain discoveries remain advisory until reviewed.

Recommendation Build a staged, hybrid discovery capability: deterministic data profiling and dependency mining first; interpretable conditional-rule discovery next; then integrate approved rules with the synthetic-data generator and validation framework.

## Expected business outcomes

Higher relational consistency: fewer synthetic records with combinations that are individually plausible but jointly invalid.

Better test coverage: identify and generate important combinations, edge cases, and conditional scenarios.

Reduced manual rule authoring: discover candidate dependencies from actual data instead of relying entirely on documentation.

Improved explainability: show what evidence supports each candidate rule, its exceptions, and its confidence.

Reusable enterprise capability: apply the same discovery workflow across supported relational databases and domains.

More controlled generation: distinguish hard constraints from statistical patterns rather than treating all relationships as absolute.

## Leadership decisions requested

Approve a time-boxed proof of value using a representative, governed dataset with multiple related tables.

Assign a product/domain owner and data owner to validate high-impact candidate rules.

Confirm data-access, privacy, and deployment constraints before selecting implementation details.

Agree on success measures, including rule precision, constraint violation rate, scenario coverage, and engineering effort saved.

# 2. Current challenge and opportunity

## Why metadata alone is not enough

Database schemas explain structure: column names, types, keys, and declared constraints. They often do not capture all application behavior. A product may have a particular fee for a specific sub-product; an offer may be associated with a combination of customer attributes; a status may depend on attributes distributed across several tables. These rules can be reflected in production records even when they are not formally declared.

## Where conventional generation can fail

| Approach | Typical limitation | Business consequence |
| --- | --- | --- |
| Independent column sampling | Samples values separately without respecting their combinations. | Invalid combinations, such as a valid sub-product paired with an unrelated fee. |
| Schema-only generation | Preserves declared keys and types but misses undocumented conditions. | Data passes basic integrity checks yet fails application workflows. |
| Manual rule configuration | Depends on subject-matter experts documenting every rule. | Slow onboarding, maintenance overhead, and incomplete coverage. |
| Pure statistical pattern learning | May learn correlations but does not necessarily expose or guarantee rules. | Hard-to-explain results and possible constraint violations. |

Opportunity Treat actual data as evidence of implicit logic. Discover candidate dependencies systematically, quantify uncertainty, validate material rules, and make the resulting rule assets reusable across synthetic-data generation workflows.

# 3. Illustrative business case: card products and offers

Consider a relational data model with PRODUCT, SUB_PRODUCT, PRODUCT_PRICING, PRODUCT_FEATURE, CUSTOMER, and CUSTOMER_OFFER tables.

| PRODUCT | Example values |
| --- | --- |
| product_id | P100 |
| product_name | Rewards Card |
| product_type | CREDIT_CARD |

| SUB_PRODUCT | Example values |
| --- | --- |
| sub_product_id | SP101 |
| product_id | P100 |
| sub_product_name | Rewards Gold |

| PRODUCT_PRICING | Example values |
| --- | --- |
| product_id | P100 |
| sub_product_id | SP101 |
| annual_fee | $95 |
| effective_date | 2025-01-01 |

The engine could discover that the product/sub-product combination is strongly associated with the annual fee. It should also test whether effective date or product version is required to explain historical changes. If the dependency is validated for the applicable scope, the generator can select a valid product/sub-product combination and derive the corresponding fee rather than sampling the fee independently.

## Customer eligibility example

Customer FICO score, income, segment, product type, and offer outcome may be stored across multiple tables. The engine can test whether any of these variables—or combinations of them—predict or determine eligibility. A decision tree may reveal candidate thresholds; conditional probability analysis may show that a relationship is probabilistic rather than absolute.

Important guardrail A pattern observed in data is not automatically an authoritative business policy. A FICO threshold must not be declared a formal eligibility rule merely because it predicts historical outcomes. Candidate rules need evidence, scope, exception analysis, and appropriate domain validation.

# 4. Proposed solution and core capabilities

| Capability | Purpose | Output |
| --- | --- | --- |
| 1. Metadata discovery | Read schemas, types, keys, constraints, and available descriptions. | Schema inventory and initial relationship graph. |
| 2. Data profiling | Measure distributions, missingness, cardinality, value patterns, and anomalies. | Reusable table/column profiles. |
| 3. Relationship discovery | Validate declared keys and infer candidate joins where metadata is incomplete. | Candidate relational graph with evidence. |
| 4. Functional dependency mining | Find whether one or more attributes determine another attribute. | Exact and approximate dependency candidates. |
| 5. Conditional rule mining | Discover thresholds and multi-attribute conditions. | Interpretable candidate rules and model evidence. |
| 6. Probabilistic analysis | Estimate conditional patterns where outcomes are not deterministic. | Conditional distributions or calibrated models. |
| 7. Rule validation | Test support, exceptions, stability, and out-of-sample performance. | Evidence, confidence, and validation status. |
| 8. Rule registry | Version and govern discovered rules. | Queryable, auditable rule assets. |
| 9. Generation integration | Apply approved rules and conditional models during synthetic generation. | More consistent synthetic records. |
| 10. Post-generation validation | Check hard constraints, relational integrity, distributions, and scenario coverage. | Validation report and release gate. |

# 5. Target architecture

SOURCE DATABASES ¦ +---------------------+ ¦ ¦ Schema metadata Actual records ¦ ¦ +----------+----------+ ¦ METADATA DISCOVERY ¦ DATA PROFILING ¦ RELATIONSHIP / JOIN GRAPH ¦ +----------+-----------+ ¦ ¦ Functional dependency Conditional and discovery association mining ¦ ¦ +----------+-----------+ ¦ RULE VALIDATION (support, exceptions, stability, holdout / temporal testing) ¦ RULE REGISTRY (candidate / validated / approved / deprecated; versioned and scoped) ¦ SYNTHETIC DATA GENERATOR (constraints + conditional models) ¦ POST-GENERATION VALIDATION ¦ SYNTHETIC DATASET + REPORT

Design principle: discovery, approval, generation, and validation are separate responsibilities. This makes the system explainable, testable, and safer to operate than a single opaque model.

# 6. How hidden rules are discovered

## 6.1 Data profiling

Profiling establishes the evidence base. For each column, the engine measures null rate, distinct values, frequencies, ranges, quantiles, formats, and potential identifiers. For combinations of columns, it measures distinct combinations and outcome variation. SQL aggregation should be used where efficient; distributed processing such as PySpark is appropriate when data volume exceeds a single-machine workflow.

## 6.2 Functional dependencies

A functional dependency X → Y means that each observed value of X maps to one value of Y within the analyzed scope. For example, (product_id, sub_product_id) → annual_fee may be a candidate dependency. The engine measures consistency and exception counts, and must consider nulls, historical versions, and effective dates.

Conceptual check: Group records by determinant columns. For each group, count distinct values of the dependent column. Groups with more than one dependent value are exceptions. Consistency = groups with one distinct dependent value ----------------------------------------- all eligible determinant groups

## 6.3 Cross-table discovery

The engine builds a graph of tables and candidate join relationships. It prefers declared keys, then tests inferred relationships using value overlap, uniqueness, join cardinality, and referential coverage. It analyzes selected join paths rather than joining every table to every other table, avoiding row multiplication and combinatorial growth.

## 6.4 Conditional rule mining

Interpretable decision trees can propose threshold-based rules when a meaningful outcome column exists, such as eligible or offer_code. Association-rule mining can find recurring combinations. Conditional distribution analysis can estimate outcomes for a given attribute combination. Regression or generalized additive models may help characterize numerical relationships. No single method discovers every type of rule.

## 6.5 Distinguishing rules from correlations

| Discovery class | Interpretation | Generation treatment |
| --- | --- | --- |
| Exact dependency | No observed exceptions in the analyzed scope. | May become a hard constraint after validation and scope confirmation. |
| Near-deterministic | Very high consistency with some exceptions. | Investigate exceptions; do not force automatically. |
| Probabilistic relationship | Outcome likelihood changes with attributes. | Preserve conditional distributions, not absolute outcomes. |
| Uncertain/conflicting | Evidence is sparse, unstable, or contradictory. | Keep advisory; request more data or domain review. |

# 7. Rule registry and governance

Each candidate rule should be stored as a versioned artifact with its expression, source tables and columns, discovery method, support, consistency, exceptions, scope, validation evidence, and lifecycle status. A rule registry is the contract between discovery and generation.

| Field | Description |
| --- | --- |
| rule_id / version | Stable identifier and revision. |
| rule_type | Functional dependency, conditional rule, referential relationship, or probability model. |
| expression | Machine-readable determinant, condition, and outcome. |
| scope | Tables, product versions, dates, populations, and filters to which the rule applies. |
| evidence | Support count, observed consistency, exception count, and source snapshot. |
| validation | Holdout/temporal test results, stability measures, and known limitations. |
| status | Discovered, validated, approved, rejected, or deprecated. |
| provenance | Discovery algorithm/version, execution time, and dataset lineage. |

## Suggested lifecycle

Discovered: generated by an algorithm; not yet trusted.

Validated: passed configured evidence and stability checks.

Approved: authorized for use in the relevant synthetic-data workflow.

Rejected or advisory: retained for traceability but not enforced.

Deprecated: replaced or no longer applicable due to policy, schema, or data changes.

# 8. Integrating rules with synthetic data generation

The generator should not sample every column independently. It should use the approved rule registry to coordinate values across related records. A dependency planner can order generation where possible, while constraint handling resolves cases involving cycles or interdependent attributes.

Example generation flow: 1. Select a valid product. 2. Select a sub-product belonging to that product. 3. Resolve the applicable pricing rule using product version/effective date. 4. Generate customer attributes. 5. Evaluate approved eligibility constraints or sample from an approved conditional model. 6. Create related offer records using valid keys. 7. Validate all generated tables before release.

Deterministic constraints should be enforced when validated and applicable. Probabilistic relationships should be modeled as distributions. When no approved rule exists, the generator should use a declared fallback policy—such as constrained sampling—or flag the gap, rather than silently inventing a business condition.

# 9. Validation and release controls

| Validation area | Example checks | Release expectation |
| --- | --- | --- |
| Relational integrity | Primary key uniqueness, foreign key coverage, orphan records. | Hard failures for required constraints. |
| Approved business rules | Product/sub-product pricing and other approved dependencies. | Zero violations for hard constraints. |
| Probabilistic behavior | Conditional rates and distributions by segment. | Within defined statistical tolerance, not exact row-by-row matching. |
| Scenario coverage | Rare product combinations, boundary values, exceptions. | Meet agreed coverage targets. |
| Data quality | Null rates, domains, ranges, formats, duplicates. | Within configured limits. |
| Privacy | Disclosure risk, memorization checks, direct identifier leakage. | Pass approved privacy review. |

Validation should report hard-constraint violations separately from statistical drift. A probabilistic model is expected to vary across runs; it should not be judged as if every sampled outcome were a deterministic constraint.

# 10. Technology approach

| Layer | Recommended starting point | Reason |
| --- | --- | --- |
| Connectors and metadata | SQLAlchemy plus database-specific adapters | Reusable access and metadata abstraction. |
| Profiling | SQL, pandas for small samples, PySpark for large workloads | Push computation to data platforms where possible. |
| Dependency mining | Established FD algorithms or a bounded initial implementation | Avoid brute-force enumeration of every column set. |
| Conditional rule discovery | scikit-learn decision trees and statistical analysis | Interpretable candidate rules and threshold exploration. |
| Association analysis | mlxtend for prototypes; scalable alternatives when needed | Useful for candidate combinations; control rule explosion. |
| Rule registry | Relational database or existing enterprise metadata store | Versioning, status, audit, and query support. |
| API and orchestration | FastAPI plus enterprise job orchestration | Asynchronous, observable discovery and generation jobs. |
| Scale-out processing | PySpark and database-native aggregations | Supports large datasets without requiring full in-memory extraction. |

These are starting recommendations, not fixed vendor decisions. Final choices should follow a short technical spike that validates source-system support, data volumes, security requirements, deployment patterns, and existing platform standards.

# 11. Delivery roadmap

| Phase | Scope | Indicative duration* | Exit criteria |
| --- | --- | --- | --- |
| 0. Discovery and design | Choose representative tables, access method, use cases, owners, and success metrics. | 1–2 weeks | Approved scope, data access, baseline, architecture. |
| 1. Proof of value | Profile tables, discover basic dependencies, test cross-table joins, produce evidence reports. | 2–4 weeks | Demonstrate useful candidate rules and exception evidence. |
| 2. Rule mining | Add conditional thresholds, association analysis, rule classification, validation. | 3–5 weeks | Rules are explainable, tested, and correctly labeled. |
| 3. Generator integration | Consume approved rules; enforce hard constraints; preserve probabilistic behavior. | 3–5 weeks | Synthetic outputs pass agreed integrity and scenario checks. |
| 4. Pilot hardening | Security, monitoring, incremental runs, APIs, audit, operational documentation. | 3–6 weeks | Pilot meets performance, governance, and support requirements. |
| 5. Scale and expand | Add connectors, more domains, distributed discovery, and ongoing rule drift detection. | Iterative | Measured reuse across datasets and teams. |

*Indicative planning ranges only. Actual timelines depend on source-system access, data volume, data quality, platform integration, and team capacity.

## Recommended first pilot

Select a bounded relational domain with at least 4–6 related tables, including product/sub-product and pricing or an equivalent business domain.

Include one deterministic-looking dependency and one conditional/probabilistic outcome.

Use a governed, representative snapshot and document the permitted data-processing boundary.

Compare discovered candidates with known examples and domain-owner review; do not require all hidden rules to be known in advance.

Generate a controlled synthetic dataset and measure violations, distributions, and scenario coverage against a baseline.

# 12. Success measures

| Measure | What it tells us | How to evaluate |
| --- | --- | --- |
| Useful-rule precision | How many reviewed candidate rules are accepted as useful within a defined scope. | Domain-owner review of a representative candidate sample. |
| Rule coverage | How much of the selected domain's relevant behavior is represented by approved rules/models. | Coverage of prioritized tables, attributes, and scenarios. |
| Hard-constraint violation rate | Whether generated records break approved deterministic constraints. | Automated post-generation validation; target zero for required constraints. |
| Conditional fidelity | Whether conditional relationships are preserved. | Compare conditional distributions and confidence intervals. |
| Scenario coverage | Whether important and rare business combinations can be generated. | Coverage matrix and test-case execution. |
| Discovery runtime and cost | Operational scalability. | Measure per table, join path, and dataset size. |
| Manual effort reduction | Whether discovery reduces hand-authored rule work. | Compare baseline effort with pilot effort; avoid assuming savings in advance. |
| Privacy risk | Whether synthetic output leaks sensitive records or attributes. | Privacy assessment and approved disclosure-risk tests. |

Set numeric targets after the baseline and pilot scope are agreed. For example, hard constraints may require zero violations, while probabilistic fidelity should use domain-specific tolerances and statistical confidence rather than a blanket 100% match.

# 13. Key risks and mitigations

| Risk | Why it matters | Mitigation |
| --- | --- | --- |
| Correlation mistaken for policy | Historical behavior may not reflect a true rule. | Separate candidate, validated, and approved states; require domain review for high-impact rules. |
| Historical changes | Pricing or eligibility may vary by date/version. | Include effective dates, temporal analysis, and scoped rules. |
| Sparse combinations | Rare cases can look deterministic by chance. | Track support, confidence intervals, and minimum evidence thresholds. |
| Join explosion | Large joins can distort statistics and consume resources. | Use relationship graphs, cardinality checks, and bounded join paths. |
| Hidden attributes | Observed exceptions may depend on missing variables. | Report uncertainty and investigate relevant fields; do not overfit. |
| Rule drift | Policies and data patterns change over time. | Version rules and periodically revalidate against fresh snapshots. |
| Privacy leakage | Synthetic output can retain identifiable patterns. | Minimize access, protect artifacts, and conduct privacy-risk testing. |
| Overly complex implementation | Attempting all algorithms at once delays value. | Stage delivery and prioritize high-value dependencies first. |

# 14. Operating model and ownership

| Role | Responsibility |
| --- | --- |
| Platform/product owner | Owns roadmap, use cases, service-level expectations, and adoption. |
| Data engineering | Owns connectors, profiling, scalable processing, and lineage. |
| ML/data science | Owns candidate discovery methods, calibration, and statistical validation. |
| Domain owner / SME | Reviews high-impact business interpretations and approves rules when needed. |
| Security/privacy | Defines data access, retention, privacy assessment, and audit controls. |
| Synthetic-data consumers | Define scenario requirements and validate usefulness in downstream testing. |
| Operations/SRE | Owns deployment, monitoring, job reliability, capacity, and incident response. |

# 15. Leadership ask and next steps

Decision requested Authorize a scoped proof of value, identify the domain and data owner, and agree on success criteria before committing to enterprise-wide implementation.

Nominate a representative domain and source tables.

Confirm approved access to a production-derived or suitably governed dataset.

Select a domain owner who can review candidate business rules and exceptions.

Agree on pilot outcomes: candidate-rule usefulness, hard-constraint violation rate, conditional fidelity, scenario coverage, runtime, and privacy controls.

Review the pilot results and decide whether to harden, expand, or revise the approach.

# Appendix A. Example rule artifact

The following is an illustrative rule representation. It is not an assertion that the example business rule is true.

{ "rule_id": "RULE-0001", "version": 1, "rule_type": "FUNCTIONAL_DEPENDENCY", "determinant": [ "PRODUCT_PRICING.product_id", "PRODUCT_PRICING.sub_product_id", "PRODUCT_PRICING.effective_date" ], "dependent": [ "PRODUCT_PRICING.annual_fee" ], "evidence": { "support_count": 12500, "observed_consistency": 1.0, "exception_count": 0, "source_snapshot": "snapshot-reference" }, "scope": { "domain": "card-products", "temporal_scope": "effective-date-aware" }, "validation": { "status": "PENDING_VALIDATION", "holdout_result": null, "domain_owner_approval": false }, "provenance": { "method": "functional-dependency-mining", "algorithm_version": "versioned-implementation" } }

# Appendix B. Conceptual API surface

| Endpoint | Purpose |
| --- | --- |
| POST /api/v1/discovery/jobs | Start a discovery run for a configured dataset or table set. |
| GET /api/v1/discovery/jobs/{job_id} | Retrieve execution status and summary. |
| GET /api/v1/discovery/jobs/{job_id}/rules | List candidate rules with evidence and filters. |
| GET /api/v1/rules/{rule_id} | Retrieve a rule, its history, scope, and validation evidence. |
| POST /api/v1/rules/{rule_id}/validate | Run configured validation checks. |
| POST /api/v1/rules/{rule_id}/approve | Record an authorized approval for a scoped rule. |
| POST /api/v1/synthetic-data/jobs | Start a generation job using approved rules/models. |
| GET /api/v1/synthetic-data/jobs/{job_id}/validation | Retrieve integrity, fidelity, and scenario coverage results. |

Discovery and generation should generally run as asynchronous jobs for large datasets. APIs should include authentication, authorization, audit logging, idempotency where appropriate, pagination, structured errors, and job cancellation/retry semantics.

# Appendix C. Glossary

| Term | Meaning |
| --- | --- |
| Business rule | A condition or relationship that governs valid or expected business behavior. |
| Functional dependency | A relationship X → Y where each observed X maps to one Y within a defined scope. |
| Candidate foreign key | An inferred relationship between a child column and a likely parent key, not necessarily formally enforced. |
| Support | The amount or proportion of data supporting a pattern. |
| Confidence | For an association rule, the observed proportion of records matching the outcome when the condition holds; distinct from a formal statistical confidence interval. |
| Conditional distribution | The distribution of an outcome given one or more input attributes. |
| Hard constraint | A validated condition that generated data must satisfy within its declared scope. |
| Probabilistic relationship | A relationship where outcomes vary and should be represented by estimated probabilities rather than forced values. |
| Rule drift | A change in the observed pattern over time or across data snapshots. |
| Synthetic data | Artificially generated data intended to preserve selected properties of source data without simply copying production records. |

# Appendix D. Important assumptions and boundaries

The engine discovers evidence-backed candidates; it cannot guarantee recovery of every hidden business policy from observational data alone.

The solution should not automatically enforce a candidate rule merely because observed consistency is high.

Cross-table discovery depends on valid join paths and careful handling of cardinality, missing values, and duplicates.

A rule that holds in one time period, product version, or customer segment may not hold universally.

The appropriate algorithms and performance targets must be validated against the selected dataset and platform constraints.

Privacy and disclosure-risk controls remain necessary even when generated data is labeled synthetic.